# SpaceSC Use Case Build Tree

Editable working document · mirrors /system-map

Five use cases · phases · features · status. Edit freely. Status markers [BUILT] [PARTIAL] [GAP] [QUEUED] [FUTURE] are find-and-replaceable.

## Status legend

| BUILT | Live in production. Smoke-tested. End-to-end user outcome reaches. |
| --- | --- |
| PARTIAL | Working but incomplete — a v1 ship with a named v1.1 follow-on. |
| GAP | Needed, not yet built. Often blocks an end-state from being whole. |
| QUEUED | Spec locked. Build sequenced behind a named trigger (next reindex, soak gate, etc.). |
| FUTURE | Deferred. Phase 3 or beyond. Captured so it isn't lost; not yet load-bearing. |

How to edit this document

- Change a feature's status by replacing the [BUILT]/[PARTIAL]/[GAP]/[QUEUED]/[FUTURE] marker on its title line. Use find-and-replace if you change the status name itself.

- Move features between phases by cut-and-paste — each feature is three paragraphs: marker+title, meta line, description.

- Update the NEXT BUILD ACTION callout near the top of each UC to redirect what's most urgent. The callout box has the UC color on its left edge.

- Add a new UC by copying any UC heading block — H1 title, meta line, Job line, NEXT BUILD ACTION callout, then phases.

- Add a new phase by copying any phase H2 + its features. Add a new feature by copying any feature's three-paragraph block.

# UC1 — Ingest Curation

Desktop  ·  85% complete

Job: Get the right material into the corpus — understood, annotated, committed.

NEXT BUILD ACTION Trigger §8.4a.1 + §8.4a.2 retrieval upgrade cycle The Research Session pattern shipped across UC1–UC4 (§8.4a.17/.18/.19/.20). The pipeline + triage + annotation + structured-capture stack is built. The remaining gap is retrieval quality — contextual retrieval and recursive 512-token chunking. These couple naturally with a reindex cycle to amortize re-embedding cost.

## Fundamental end states

Edit each placeholder below with a user-outcome statement of the form “I can …”. These are the criteria the build is graded against to answer “does the system fully support this UC?”

- (end state 1 — replace with a user-outcome statement)

- (end state 2 — replace with a user-outcome statement)

- (end state 3 — replace with a user-outcome statement)

- (end state 4 — replace with a user-outcome statement)

- (end state 5 — replace with a user-outcome statement)

## Automatic ingest pipeline

[BUILT]  Email ingest pipeline

Badge: Live  ·  Ref: Workflow BNBjoqXt

Gmail trigger (hourly) → MIME router → text extraction → SKR page creation → Pinecone upsert. Handles PDF, XLSX, CSV natively; DOCX/PPTX via Drive convert.

[BUILT]  Smart inbox handler

Badge: Live  ·  Ref: §8.4a.7

gpt-4o-mini LLM-as-router classifies each email: ingest / review / skip / spam. Conservative default routing on parse failure (§2.18) — ambiguous items go to review, never silently dropped.

[BUILT]  Idempotency dedupe

Badge: Live  ·  Ref: email_message_id

Dedupe check on email_message_id prevents double-ingest when the same email is forwarded twice.

[BUILT]  Cowork nightly retrieval

Badge: Live  ·  Ref: §8.4a.11

Authenticated browser session pulls full article text for items marked Retrieve Tomorrow. Solves the paywall problem. Runs overnight so full text is ready when you open the article next morning.

[BUILT]  SpaceNews Curated Ingest Redesign

Badge: Live  ·  Ref: §8.4a.11

Reading Parking Lot Notion DB + three-shape detection (CkFleWzr) + Curated Action Webhook (9QKgeDSw) + Polling worker (iqiNBClT) + Fire Now buttons + Audio stub. Ingestion is the last decision in the pipeline, not the first.

## Triage & annotation

[BUILT]  Triage / SKR Workspace v2

Badge: Live  ·  Ref: §8.4a.16

11-status lifecycle (New → Retrieve Tomorrow → Retrieved → Listened → Ingest → Insight → Done / Skip). Inline domain and topic chip annotation. Bulk status and priority updates. Merged with Reading Review per §8.4a.16 SKR Workspace (Items 6+7 merged 2026-05-06).

[BUILT]  Reading Review

Badge: Live  ·  Ref: §8.4a.14

Full article text + annotation panel. Status, priority, domain, topic, source reliability, Reframe (your framing), freeform notes. Mobile-responsive with section toggle.

[PARTIAL]  Reframe field

Badge: Partial

Your analytical framing of each source document. Captured in Reading Review. Free-text today — not yet structured or indexed for product drafting feed.

## Research Session (UC1 surface)

[BUILT]  Article Research Session

Badge: Live  ·  Ref: §8.4a.17 W7

SKR Workspace v2 detail view: chat panel with article body + auto-corpus-query of top 3–5 related chunks pre-loaded. Four inline-capture affordances. Read an article and query the corpus against it in one surface; commit with framing already attached. The horizontal Research Session pattern, UC1 instance.

[BUILT]  CurationChat module

Badge: Live  ·  Ref: §8.4a.17

Shared React module consumed by UC1–UC4 surfaces. Chat panel + four capture affordance buttons: Ingest as linked source · Capture as research note · Save as open question · Capture as insight.

[BUILT]  Tier-3 Research Notes

Badge: Live  ·  Ref: absorbed §8.4a.12

Bundled question + reasoning + cited_sources + assessment + optional falsifiable_tests. SQLite tables in il-server insights.db; CLI rn; webhook /webhook/research-note-capture; SKR source_type=research-note extension; Pinecone vectorization. Cited URL fan-out to Reading Parking Lot.

[BUILT]  Open Questions Queue

Badge: Live  ·  Ref: §8.4a.17

Tier-3-pending sibling. New Notion DB; CLI oq; webhook /webhook/open-question-capture; status lifecycle (Open / Researching / Answered / Won't-Answer / Stale). Infrastructure shipped; autonomous agent consumer deferred.

[PARTIAL]  Pre-loaded auto-observations

Badge: v1.1

v1 ships article-level auto-corpus-query at chat open. Auto-generated key-claim observations, domain tags, and corpus-contradiction prompts deferred to v1.1.

## Retrieval quality

[QUEUED]  §8.4a.1 Contextual retrieval

Badge: Queued  ·  Ref: Phase 3 entry

Per-chunk LLM context summaries + hybrid BM25/dense search + reranker. Up to 67% retrieval error reduction. Improves quality of corpus-against-article queries in the Research Session.

[QUEUED]  §8.4a.2 Recursive chunking

Badge: Queued  ·  Ref: Phase 3 entry

Heading-aware 512-token splits better suited to policy/doctrine corpus. Naturally lands alongside §8.4a.1 during a reindex cycle to amortize re-embedding cost.

# UC2 — Query

Desktop  ·  85% complete

Job: Ask questions of everything you know — corpus and your own prior framings.

NEXT BUILD ACTION Queue §8.4a.1 + §8.4a.2 for the next reindex cycle The query pipeline + Research Session pattern are fully operational across the result panel. The next meaningful improvement is retrieval quality — contextual retrieval + recursive chunking. These are Phase 3 entry points that land together to amortize re-embedding cost. No UI work needed; backend build triggered by the next reindex cycle.

## Fundamental end states

Edit each placeholder below with a user-outcome statement of the form “I can …”. These are the criteria the build is graded against to answer “does the system fully support this UC?”

- (end state 1 — replace with a user-outcome statement)

- (end state 2 — replace with a user-outcome statement)

- (end state 3 — replace with a user-outcome statement)

- (end state 4 — replace with a user-outcome statement)

- (end state 5 — replace with a user-outcome statement)

## Query pipeline

[BUILT]  Query workflow

Badge: Live  ·  Ref: Workflow 6g1FBLIe

Natural-language query → embed → Pinecone search → Notion hydrate → ranked chunks with source provenance. 5/5 smoke tests green.

[BUILT]  Corpus Query artifact

Badge: Live

Query input, result cards showing retrieved chunks with SKR page ID and document title per chunk. Source provenance visible on every result.

## Insight capture & curation

[BUILT]  CaptureModal

Badge: Live

Fires from any query result chunk. Pre-populates source doc IDs, domain chips (Policy/Economics/Technology/Cross-cutting), claim type (observation/hypothesis/synthesis/framing-shift), confidence. Calls capture_insight via SpaceSC MCP.

[BUILT]  Insight Curation artifact

Badge: Live  ·  Ref: §8.4a.9

Pending approval queue with approve/reject (double-click confirm). Slide animation on action. Archive tab with RRF relevance scoring and domain filter. AI drafts; you approve.

## Research Session (UC2 surface)

[BUILT]  Corpus Query v2 chat extension

Badge: Live  ·  Ref: §8.4a.18

CurationChat panel added to the result panel. Just-retrieved ranked chunks pre-loaded into chat context. Same four capture affordances (link source · research note · open question · insight). Extends the existing query surface rather than replacing it.

[BUILT]  Worker /api/chat route

Badge: Live  ·  Ref: §8.4a.17 W3

Proxies to Anthropic Claude with context-injected system prompt. Worker secret ANTHROPIC_API_KEY. 35s timeout via native AbortController (same pattern as /api/openai-classify). Shared infrastructure across UC1–UC4 surfaces — built once, consumed four times.

## Analytical posture

[BUILT]  Strategic Posture artifact

Badge: Live

KPIs: approved insight count, pending, SKR doc count, hypothesis count. Three-domain balance chart. Insight velocity over time. Open hypothesis tracker. Time window: 30d / 90d / 1y / all.

## Quality upgrades

[QUEUED]  §8.4a.1 Contextual retrieval

Badge: Queued  ·  Ref: Phase 3 entry

Per-chunk LLM summaries + hybrid BM25/dense + reranker. Up to 67% retrieval error reduction. Coupled to §8.4a.2 to amortize re-embedding.

[QUEUED]  §8.4a.2 Recursive chunking

Badge: Queued  ·  Ref: Phase 3 entry

A/B test against current chunker. Heading-aware splits for policy/doctrine corpus. Lands with §8.4a.1 during reindex cycle.

## Phase 3 analytics

[FUTURE]  Cross-domain causal tracing

Badge: Future  ·  Ref: The centerpiece

When topic X in domain A shifts, do related topics in B and C shift too, and in what order? Serves the welfare-theorem framework applied to policy × economics × technology. Requires snapshot/versioning machinery (§9.7 SCD Type 2 pattern).

[FUTURE]  Within-domain topic drift

Badge: Future  ·  Ref: Phase 3

How has discourse on X shifted from 2020 to 2026? Cluster vectors by topic across time-stamped snapshots, surface anomalies. Requires the versioning substrate first.

# UC3 — Commute Mode

iPhone  ·  90% complete

Job: Stay current, capture thoughts hands-free, and learn fundamentals during downtime.

NEXT BUILD ACTION Execute §8.4a.21 W9 dogfood — final pause-for-Campbell W7 (voice-feedback NLU + revision dispatch) + W7.1 (flag_claim three-tier resolution) + W8 (full-module TTS + library + spaced-rep + search_modules MCP) + W8.1 (CF Queue auto-fire-on-approve) all LANDED 2026-05-18. The pipeline is functionally complete on the Worker side: capture → S1-S8 → review brief → voice feedback → approve → full module TTS auto-fires → audio plays. W9 dogfood is the final pause: capture a real Learning Gap, run S0→S12 E2E, listen + react via voice feedback, iPhone Commute Player render-check.

## Fundamental end states

Edit each placeholder below with a user-outcome statement of the form “I can …”. These are the criteria the build is graded against to answer “does the system fully support this UC?”

- (end state 1 — replace with a user-outcome statement)

- (end state 2 — replace with a user-outcome statement)

- (end state 3 — replace with a user-outcome statement)

- (end state 4 — replace with a user-outcome statement)

- (end state 5 — replace with a user-outcome statement)

## iPhone capture infrastructure

[BUILT]  §8.4a.10 Opus iPhone Capture Loop

Badge: Live  ·  Ref: LANDED 2026-05-05

Custom MCP server on Cloudflare Workers (spacesc-mcp) + Mac FastAPI il_server.py via Tailscale Funnel. Four tools: query_corpus, capture_insight, search_insights, approve_insight. Anthropic Custom Connector registered on iPhone Claude app.

[BUILT]  §8.4a.13 Opus log-append MCP

Badge: Live  ·  Ref: LANDED 2026-05-05

Cloudflare Worker spacesc-opus-log-mcp. Wraps §2.16.4 webhook as 1-tool MCP server (append_to_log). MCP-tool-as-auth-bridge pattern. Lets Opus on claude.ai web + iPhone append to PROJECT_LOG durably regardless of page size.

[BUILT]  il dictate CLI

Badge: Desktop  ·  Ref: §8.4a.9

Desktop voice capture for the Insight Ledger via transcript. Same capture flow as commute mode — provides redundancy when the iPhone path is unavailable.

## Commute Player (listen + hands-free capture)

[BUILT]  §8.4a.19 Commute Player

Badge: Live  ·  Ref: /uc3

Phone-bookmarkable. Article playback via ElevenLabs TTS. R2 audio cache. Served by spacesc-mcp Worker at /uc3 (cache-control 5 min; bust with ?v=N). Auth via hardcoded bearer in commute-api.js (single-user posture).

[BUILT]  CurationChat — 5 affordances

Badge: Live  ·  Ref: §8.4a.19

Hands-free capture during playback: capture-insight · capture-research-note · capture-open-question · capture-learning-gap · flag-claim. Voice command path layered on the same /api/chat route used by UC1–UC4.

[BUILT]  Recent ingest playback

Badge: Live  ·  Ref: §8.4a.19

Pulls from Newsletter Parking Lot (Status=Listened) and recent SKR ingests. Article body → TTS via /api/uc3/* routes. Cached in R2 to amortize ElevenLabs cost across replays.

## Fundamentals Learning Modules · §8.4a.21

[BUILT]  W0–W6 · Pipeline S0–S8

Badge: Live  ·  Ref: 2026-05-16 → 05-18

Cloudflare Workflow uc3-fundamentals-pipeline. D1 db uc3_fundamentals + 7 tables. CF Queue uc3-s5-section-drafting + DLQ. R2 transcripts at transcripts/module-{id}.txt. Stages: S0 init → S1 topic decomp → S2 source discovery → S2.5 analog ranking → S3 corpus retrieval → S4 outline → S5a/b drafting+polish → S6 batched verify → S7 LLM-as-judge → revision loop (cap 2) → S8 review brief + ElevenLabs TTS. 5 modules per gap, ~28 min E2E wall.

[BUILT]  W7 · S9 + S10 voice feedback NLU + revision dispatch

Badge: Live  ·  Ref: LANDED 2026-05-18

POST /api/uc3/module-feedback accepts a transcript; Sonnet 4.6 parses into structured actions (approve, revise_module, regenerate_brief, flag_claim, change_voice, defer); dispatcher routes each action sequentially with per-action try/catch + HTTP 207 multi-status. Dry-run on module 82: transcript with 3 issues → flag_claim + revise_module + approve → revise succeeded, approve succeeded, 119s total. D1 migration 0004 + module_feedback table; libs feedback-parser.ts + feedback-dispatch.ts.

[BUILT]  W7.1 · flag_claim three-tier resolution

Badge: Live  ·  Ref: LANDED 2026-05-18

Resolution order: (1) claim_id direct lookup, (2) Tier-1 verbatim transcript substring match (inserts new section_claims row on hit), (3) fuzzy_claim against existing claims with tightened ≥3 distinctive-token threshold, (4) Tier-2 fuzzy paraphrase in transcript. S9 prompt now receives POLISHED_TRANSCRIPT so it can emit verbatim quotes. Token-filter split: tighter for claim-matching, looser for transcript-matching. Catches the W7 false-positive case where SEC founding year lived in narrative not in tracked claims.

[BUILT]  W8 · S11 full-module TTS + S12 library + search_modules MCP

Badge: Live  ·  Ref: LANDED 2026-05-18

S11 generateModuleAudio: reads polished transcript from R2, chunks (5×2500 chars), pipes ElevenLabs, stores at R2 key modules/module-{id}.mp3. Module Errata: D1 + optional Notion mirror (env-gated). Spaced-rep: 3 rows at +3d/+1w/+3w on approve, idempotent. search_modules MCP tool registered (1.2.0): filters by query+status+gap_id, returns audio_url + brief_audio_url + flagged_claim_count + errata_count + latest_s7_verdict. D1 migration 0005; 6 new REST routes.

[BUILT]  W8.1 · CF Queue auto-fire-on-approve (reliability fix)

Badge: Live  ·  Ref: LANDED 2026-05-18

ctx.waitUntil from fetch handler did not reliably keep isolate alive for ~2min ElevenLabs work. W8.1 routes approve→audio through new CF queue uc3-module-tts (max_batch_size=1, max_retries=2, DLQ). Dispatcher in index.ts routes by batch.queue to N consumers. Validation: module 82 approve → audio at T+118s, fully automatic, zero manual second call. Manual /api/uc3/module-tts kept as force-regenerate path.

[QUEUED]  W9 · Final dogfood (last pause-for-Campbell)

Badge: Queued  ·  Ref: Closes §8.4a.21

Capture a real Learning Gap (via ml add CLI or commute-player voice), run S0→S12 end-to-end, listen + react via /api/uc3/module-feedback voice transcript, iPhone Commute Player render-check. The last gate before §8.4a.21 declares fully LANDED and the 30-day soak clock for §8.4a.22 starts.

[PARTIAL]  CLI il dictate → /api/uc3/module-feedback

Badge: Pending  ·  Ref: Mac-side skill change

Webhook contract live since W7. il dictate Mac-side skill change to POST transcripts to /api/uc3/module-feedback is still pending. Workaround: curl POST with transcript JSON directly works today.

[PARTIAL]  Commute Player UI extension

Badge: Cowork/Opus  ·  Ref: Webhook contracts ready

New content types (module audio + review brief), series view (5 modules per gap), flag-this-claim button (POST /api/uc3/module-errata-create), spaced-rep-due surface. All Worker contracts documented; UI hand-off is Cowork or Opus task.

[PARTIAL]  Module Errata Notion DB

Badge: Campbell action  ·  Ref: D1 works without it

Errata writes persist to D1 cleanly today. Optional Notion mirror activates when MODULE_ERRATA_DB_ID env secret is set. Campbell creates a new DB (Module Errata) with 7 properties + sets the secret via wrangler.

## Voice quality · §8.4a.23

[QUEUED]  §8.4a.23 Voice rotation

Badge: Opus design  ·  Ref: Sketched

Shared voice pool across review briefs (S8), full-module TTS (S11), and Commute Player article playback. Same voice within a single module session for coherence, varied across modules to reduce review fatigue. Integrates after W8 lands single-voice baseline.

## Briefing mode

[FUTURE]  Daily audio briefing

Badge: Future  ·  Ref: Phase 3 capability

5-minute audio digest assembled from recent ingests + pending insights + open hypotheses. Plays automatically at commute start. Distinct from §8.4a.21 fundamentals modules (which are pre-generated week-series, not daily digests).

# UC4 — Create Product

Desktop  ·  50% complete

Job: Draft a well-cited analytical output grounded in your corpus and prior framings.

NEXT BUILD ACTION Build the full assembly + live citation trail layer §8.4a.20 (UC4 Create Product Research Session) LANDED — drafting outline + section-being-written + source citations live in the chat panel. The next layer is full multi-section synthesis with a citation trail that survives edit cycles. Specify the product (audience / purpose / length) → outline from corpus + Insight Ledger + Tier-3 RNs → section-by-section drafting with traceable claims → export.

## Fundamental end states

Edit each placeholder below with a user-outcome statement of the form “I can …”. These are the criteria the build is graded against to answer “does the system fully support this UC?”

- (end state 1 — replace with a user-outcome statement)

- (end state 2 — replace with a user-outcome statement)

- (end state 3 — replace with a user-outcome statement)

- (end state 4 — replace with a user-outcome statement)

- (end state 5 — replace with a user-outcome statement)

## Raw material (built)

[PARTIAL]  Reframe annotations

Badge: Partial  ·  Ref: Reading Review

Your analytical framing of each source document. Lives in the Reading Review annotation panel. Free-text today — not yet structured or indexed for product drafting feed.

[BUILT]  Insight Ledger v1

Badge: Live  ·  Ref: §8.4a.9

Approved insights with claim text, domain tags (Policy/Economics/Technology/Cross-cutting), claim type, confidence, and source doc IDs. Tier-2 building blocks a product drafter cites.

[BUILT]  Strategic Posture

Badge: Live

Domain balance and open hypothesis tracker provide orientation: where your analytical weight sits across the three domains, what threads are unresolved.

## Structured capture (Tier-3)

[BUILT]  §8.4a.12 → §8.4a.17 Research Note Capture

Badge: Live  ·  Ref: Absorbed + shipped

Bundled question + reasoning + cited_sources + assessment + optional falsifiable_tests. Built into the Research Session pattern across UC1–UC4 (§8.4a.17 W1–W5). SKR source_type=research-note; Pinecone-vectorized; rn CLI; webhook /webhook/research-note-capture.

## Research Session (UC4 surface)

[BUILT]  §8.4a.20 UC4 Create Product Research Session

Badge: Live  ·  Ref: LANDED

Drafting surface synthesizing T2 insights + T3 research notes into publishable Tier-4 artifacts. Chat panel pre-loaded with drafting outline + section being written + source citations. Four capture affordances. Upstream gate for §8.4a.21 fundamentals-learning pipeline.

## Full assembly surface

[PARTIAL]  Product drafting surface

Badge: Partial  ·  Ref: §8.4a.20 ships per-section drafting

§8.4a.20 ships the Research Session drafting surface (per-section). Full multi-section assembly — describe product → outline from corpus + Insight Ledger + Tier-3 RNs → section-by-section with citations → edit → export — is the remaining build.

[GAP]  Live citation trail

Badge: Gap  ·  Ref: Not yet designed

Every claim in the draft tagged with its source document(s). Citation trail stays live through edit cycles. Traceable back to SKR page IDs + Tier-3 RN IDs.

[FUTURE]  Export

Badge: Future

Clean Markdown, Word doc, or structured JSON for downstream tools (briefing decks, email templates, KLE preparation packages).

## Phase 3 differentiation

[FUTURE]  Cross-domain causal framing

Badge: Future  ·  Ref: Phase 3

Products become distinctive when they can say not just here's what the corpus says but here's how this topic has shifted and what the policy/economics/technology interplay looks like. Requires Phase 3 snapshot machinery.

# UC5 — Monitor

Desktop  ·  80% complete

Job: Know the system is healthy and understand what each panel is telling you.

NEXT BUILD ACTION Trigger §8.4a.3 — Hooks-enforced logging Monitoring surfaces are all built. The reliability gap is that logging is currently prompt-based — Claude Code logs because it's instructed to, not because it's structurally required. A Claude Code Stop/SubagentStop hook makes logging deterministic. Trigger condition (1–2 weeks of stable operation post-Step 3 close) has been met for weeks now.

## Fundamental end states

Edit each placeholder below with a user-outcome statement of the form “I can …”. These are the criteria the build is graded against to answer “does the system fully support this UC?”

- (end state 1 — replace with a user-outcome statement)

- (end state 2 — replace with a user-outcome statement)

- (end state 3 — replace with a user-outcome statement)

- (end state 4 — replace with a user-outcome statement)

- (end state 5 — replace with a user-outcome statement)

## Pipeline health

[BUILT]  Ingestion Health dashboard

Badge: Live

KPIs: total ingestions, success %, failed count, skipped, median duration, p95 duration. Timeline area chart (24h/7d/30d). Source breakdown by ingest type. Status distribution pie. Failure stage bar chart (where in the pipeline failures cluster). Recent log table with full history string and error detail per row.

[BUILT]  Ingestion Log Notion DB

Badge: Live  ·  Ref: Raw source

Every ingest attempt: title, status, source, stage (which node failed), pipe-delimited history string, error detail, started/finished timestamps, link to SKR page if created. Use when the dashboard aggregates aren't granular enough.

## Analytical posture health

[BUILT]  Strategic Posture dashboard

Badge: Live

KPIs: approved insights, pending, SKR doc count, hypothesis count. Domain balance (Policy/Economics/Technology distribution). Insight velocity over time. Open hypothesis tracker (all claim_type: hypothesis insights). Time window: 30d/90d/1y/all.

## Coordination log

[BUILT]  PROJECT_LOG Browser

Badge: Live

Chronological log of all sessions across Claude Opus, Claude Code, and Cowork. Sidebar navigation by entry. Status-colored left borders. Use for decision archaeology: why was something built a certain way, what was the state at a given point.

[BUILT]  Auto-archival

Badge: Live  ·  Ref: §8.4a.6 / Workflow 8sHd4N0Y

n8n cron monitors PROJECT_LOG; archives Phase entries to dated archive page when active log exceeds threshold. Keeps the log readable without manual cleanup.

[BUILT]  §2.16.4 Opus REST-write fallback

Badge: Live  ·  Ref: §8.4a.8

Workflow T64KTueP. /webhook/notion-append with append-children / append-after-block / update-block modes + atomic Latest-State-Summary refresh. The durable fix for slow update_content on large pages.

[BUILT]  Worker /api/log-append

Badge: Live  ·  Ref: spacesc-mcp

Block-children API path (~700ms regardless of page size). Bypasses the slow update_content path entirely for appending log entries. Captured in memory as the canonical PROJECT_LOG append path.

## Corpus integrity

[BUILT]  Step 3.5 Reconciliation

Badge: Live  ·  Ref: LANDED 2026-05-02

Inventory SKR + Pinecone → orphan vector cleanup → orphan SKR flag → content-hash dedupe (SHA1 of first 1000 chars) → report. Packaged as spacesc-reconciliation Skill. Run on demand.

## Always-On Architecture · §8.11

[BUILT]  §8.11 Principle codified

Badge: Live  ·  Ref: OPS_PLAYBOOK

Future system builds default to cloud-side / always-on infrastructure where feasible. Mac-bound components tagged as migration candidates. Provenance: §8.4a.21 v0.3 design conversation 2026-05-16.

[QUEUED]  §8.4a.22 Cloud migration

Badge: Sketched  ·  Ref: 30d soak gate

Migrate Mac-bound components to cloud-native substrate (Workers + D1 + R2 + Queues): il-server SQLite → D1, rn-server SQLite → D1, bulk_loader Python skill → Worker function, reconciliation Python skill → Worker function. Trigger: §8.4a.21 LANDED + 30 days production observation. Estimated ~10–15h Code at trigger.

[BUILT]  Repo bootstrap (§8.4a.22-pre)

Badge: Live  ·  Ref: LANDED 2026-05-17

Cloud-side Claude Code on web operationalized from iPhone. 5 PRs merged: .gitignore + README, CLAUDE.md orientation, ADR scaffold (§8.4a.21 → ADR-021), @claude GitHub Action, skills scaffold. Worker source / skills / standalones / configs pending separate Mac-push dispatch.

## Logging reliability

[QUEUED]  §8.4a.3 Hooks-enforced logging

Badge: Triggered  ·  Ref: Awaiting build session

Replace prompt-based log first, act second with deterministic Claude Code Stop/SubagentStop hook. Logging currently works because Claude Code is instructed to log — the hook makes it structurally impossible to skip. Low build effort; high reliability gain. Trigger condition met (>1 week stable post-Step 3).

## Future monitoring

[FUTURE]  Quality regression monitoring

Badge: Future  ·  Ref: §8.6

Periodic synthetic queries with known-good answers detect retrieval regressions over time. A flatline or drop in known-answer retrieval means something changed in the pipeline or corpus. Not yet designed.

[FUTURE]  Pipeline failure alerts

Badge: Future

Proactive notification when the email pipeline fails overnight. Currently requires manual review of Ingestion Health. Could be a simple n8n failure-email or webhook-to-notification. Low build effort when needed.